|  |  |  |  |
| --- | --- | --- | --- |
| **Meeting Date:** | 22/3 | 23/3 | 27/3 |
| **Amelie** | Planning project |  | Use-Case Specifications  (add, edit, delete event) |
| **Johan** | Planning project |  | Activity Diagrams  (add, edit, delete event) |
| **Caroline** | List Requirements  (Display, General) | Project Plan | Use-Case Specifications  (add, edit, delete timeline) |
| **Indre** | List Requirements  (Create) |  | Use-Case Specifications  (save and load timeline and event) |
| **Stefanos** | Interface Design | Design Continue | *sick* |
| **Aya** |  |  | Activity Diagrams  (add, edit, delete timeline) |
| **Patel** | Interface Design | Design Continue | Activity Diagrams  (save and load timeline and event) |
| **Meeting comments** | Everyone should have created a personal GitHub account, Indre add everyone | Check up, prepare for next week. | Diagrams will be created using yed. |

|  |  |  |  |
| --- | --- | --- | --- |
| **Meeting Date:** | 29/3 | 10/4 |  |
| **Amelie** | Use-Case Specification and Activity Diagram: Personalize timeline | Prepare implementation |  |
| **Johan** | Continue Activity Diagram | Prepare implementation |  |
| **Caroline** | Use-Case Specification and Activity Diagram: Share Timeline.  Update Requirements. | Class diagram and description |  |
| **Indre** | Use-Case Specification and Activity Diagram: Help button and choose timeline | Prepare implementation |  |
| **Stefanos** | Design | Graphical interface |  |
| **Aya** | Continue Activity Diagram | Prepare implementation  Set documents to pdf |  |
| **Patel** | Continue Activity Diagram | Graphical interface |  |
| **Meeting comments** | Class diagram was briefly discussed, [Event, Timeline and Dao] | Planning the class diagram.  Discussion about last week’s feedback.  What requirements to implement in what phase is to be decided at next meeting. |  |